# Meeting Location:

Skype and DimDim

Contact: Tony Stewart (tony.stewart@rivcom.com)

Screen sharing: http://my.dimdim.com/tonystewartny/

| Thurs, 1 April 2010 | 09:00 | 12:00 |
| --- | --- | --- |
| Thurs, 8 April 2010 | 09:30 | 11:00 |
| Thurs, 15 April 2010 | 09:30 | 11:00 |
| Thurs, 22 April 2010 | 09:30 | 10:30 |
| Technical WG Member | Role | Company |
| Beat Doerr (BD) | Business Architect | Publigroupe (Pixedia) |
| Jay Cousins (JC) | Senior Consultant | RivCom Ltd |
| Joe Kirk (JK) | Director | K Media Solutions |
| John Iobst (JI) | Ex Officio | (formerly) NAA Newspaper Association of America |
| Mark Kondrad (MK) |  | MagSend |
| Matthew Leete (ML) | Application Development Team Leader | Associated Newspapers Ltd. |
| Tony Stewart (TS) | Director of Consulting | RivCom, Inc. |
| Ulf Wingstedt (UW) | Technical Manager | CNetSvenska AB |
| Technical WG Invited Guest | Role | Company |
| Alan Leverenz (AL) | Systems Integration Specialist | Vio Worldwide |
| Christian Rohrbach (CRo) | CEO | Publigroupe (Pixedia) |
| Claus Tummler (CT) |  | Reklamedata |
| David Blackett | President | Accent |
| Dianne Kennedy (DK) | Vice President of Publishing Technologies & Membership | IDEAlliance |
| Dr. Frank Lindemann (FL) | CIP4 Advertising Workgroup | ppi Media GmbH |
| Hitoshi Saito (HS) |  | Nihon Shinbun Kyokai |
| Jari Kosonon | Senior Consultant | Karkimedia |
| Katsumi Hayashi (KH) | General Manager | Nippon System Gijutsu Co., Ltd. |
| Marcus Kirby | Director (Liaison to Digital Ad Lab (UK)) | Kirby Lewis Associates |
| Martin Johnson (MJ) | Senior Developer | QuickCut / AdStream |
| Mike Hoy (MH) | Director | Papermule Ltd. |
| Raimund Lampert (RL) | Executive Director | ISV GmbH |
| Dr. Rainer Prosi (RP) | CIP4 Advertising Workgroup. (Official CIP4-AdsML liaison to CIP4 Advertising Workgroup) | Heidelberg |
| Rob Fogwill (RF) |  | AdFast |
| Stephane Georges (SG) | Software Product Manager (Liaison to the Ghent Working Group) | Dalim Software |
| Yoshiko Kayano (YK) |  | Nippon System Gijutsu Co., Ltd. |

# Present:

1 April: TS, JI, JC, UW, BD, MK, JK

8 April: TS, JI, JC, UW, BD, MK, JK

15 April: TS, JI, JC, UW, BD, MK, JK

22 April: TS, JI, JC, UW, BD, JK; Apologies: MK

# Minutes for meetings held during April 2010

- Administration and Management

  - Reading of AdsML Code of Conduct. See Appendix A. - DONE

  - Decide if meeting quorate. – DECIDED

  - Approve Minutes of last month’s meetings. - AGREED

  - Agree agenda - AGREED

- Release Status and planning for June

  - Do we announce this release to previous downloaders who left us their email address at the new website?

    - Yes – ACTION TS

  - Do we announce this release to general membership

    - Send draft to Harald at same time as voting email and let him decide

  - Do we announce this release to previous downloaders who left us their email addresses at the old website?

    - Note that we didn’t tell them before about the new website – or did we?

      - TS check the Sent emails to make sure I never announced it.

    - Yes – and market the new website and say that if they still want to receive download emails they need to register on the new website, which also has an RSS feed

  - Do we announce this release to Yahoo subscribers?

    - Yes, and market the website and say this will be the last announcement to these groups?

  - Who will write the voting email to membership about the vote?

    - Needs to come from Harald

    - TS to send draft text to him

    - Available now, here’s the link, votes due by June 25 (2 months),

    - NEGATIVE BALLOT: absence of response will be deemed approval

- Review Actions and report on status

  - AdsML Framework 3.5 R2 was released on April 21.

  - Review actions - DONE

  - (April 8): We were unable to finish Media Pack documentation this past week, so we will push back the release date by a week, now aiming for April 22nd. Ulf and Tony will focus on finishing all MP actions well before next week’s meeting (April 15).

  - (April 8): We discovered an error in the handling of Publication in the Ratecard Request message. This is less well reviewed than other parts of the standard. Should anyone else take a last minute look? – JC, BD will take a look

  - Review and update the release checklist - DONE

  - Question: Shouldn’t the CVs be separately downloadable, so we can update them asynchronously?

    - Maybe we could put a link on the Ad Codes page to “download latest ad codes”- link to the HTML and the schema, as well as instructions for what to do with the schema. Put any release notes here about the skyscraper. ACTION TS

    - Let’s worry about this later

  - MP Usage Proposed Specification – needs a way to be downloaded separately

    - YES – need to revise download page to include this – ACTION TS or UW?

- Schemas

  - Review latest change to Media Pack

    - Added optional adsdm:SellersReference to the MP schema. DISCUSSION: Should this have been wrapped in AuxiliaryReferences? DECISIONS and ACTIONS:

      - Add a new AuxiliaryMediapackReferences element, locally declared, optional,  with children:

        - Adsml:SellersReference, optional

        - Adsml:OtherReferences, optional, repeatable

    - Fix in schemas

    - Fix in Reference Spec

    - Fix in samples

    - Send to a few people for proofing

    - Generate graphics

- Bookings Usage

  - Resolve open issues – DONE – JC to upload finalized version today

- CVs

  - Decide about whether to delete or deprecate Skyscraper as an Ad Type

    - Remove it – fix the sample –

    - ACTION: Write a Release Note about how this value has been removed because it should have been an ad size – People needing this can either extend their local copy of the CVs or continue using an earlier release of them.

  - Update the Purposes – did JK distribute the document?

  - Other issues discovered by JK –

    - No “mono” code, we use “black” instead

      - DECIDED to add a phrase to the description that this is also known as “Mono” in some regions.

    - there are various print ad sizes that seem to have disappeared over time, e.g. “fireplace” and “quarterfold”

      - ACTIONS: JK and JI to decide what to do; JI regen the schema and send to JC; JC paste into the body of the existing schema, not overwriting the metadata

  - REVIEW new items in cv41:

    - Color Type “Black” with “Mono” in description

    - Fireplace

    - Others?

  - Question: Should we create a CV for StatisticsType in Media Pack?

    - DECISION/ACTION to create one with “Proposed” status and a partial set of values:

      - Audience

      - Circulation

      - Distribution

      - Households

      - Readership

  - Question: should any of our “Proposed” CVs be upgraded to “Approved”? DECISIONS as follows (ACTION JI):

    - Ad Size (Interactive) - Proposed

    - Billing Allocation Code - Approved

    - Billing Basis Code - Approved

    - Classification Code - Proposed

    - Contract Type - Approved

    - Guarantee - Approved

    - Item Format - Approved

    - Linkage Details Type - Proposed

    - Ratecard Status (also, it should be “Rate card” as two words in the title) – Add value “Expired” and then Approve the status.

    - Reason for Denial Code - Approved

    - Unit of Measure (Interactive) - Approved

    - Unit of Measure (Generic) – Approved

  - ACTION: JI to circulate new CV file later today – DONE

  - Question: Should we add CV values for dayparts?

    - JI doesn’t want to mix the daypart values into the existing Recurrence CV values. If we want to create a CV it should be in its own.

    - There are lots of possibilities available; they vary by region and medium. We could publish a subset of values which are relatively generic and common, or we could leave it alone and let people develop their own regional vocabularies.

    - DECISION: It would be premature for us to publish a CV at this time. No action

  - Carl Rambert proposed a color CV value of “FullColor” with explicit meaning

    - DECISIONS – ACTIONS JI (CV 44):

      - Edit the description of ProcessColor to remove the suggestion to use it when no specific colors are specified; implication of the description should be that this CV value is always accompanied by additional information about what colors to use, but without forcing existing implementations to retool.

      - Add four new values:

        - FullColor – “all four process colors: CMYK”

        - FullColorMetallic

        - FullColorSpot

        - FullColorMetallicSpot

- Dayparts

  - UW and TS have written new text in MP Usage about the handling of dayparts via the RecurrencePattern  element.

  - We consider the use of RecurrencePattern to be a temporary fix. In the long run we’d rather create a dedicated structure for dayparts.

  - ACTION: TS to fix the reference to Dayparts in Bookings Usage so it parallels what we wrote in MP.

  - ACTION: Add to MP and Bookings usage yellow Notes that we are considering adding a dedicated Daypart structure in the future and would welcome input as to whether this is a good idea and what its capabilities should be.

  - ACTION: Put a note in the daypart FAQs reminding that trading partners need to agree on the meaning and text of the daypart codes they will use (as always).

- Ad Ticket

  - Status

    - Carl Rambert found several bugs during the week which Jay fixed, reissuing the pack each time

  - Carl Rambert asks whether we are planning to offer Ad Ticket panels that will run in CS4

    - Answer is “no” unless he volunteers to create them! We don’t have the bandwidth in the group, and in any case too late for this release.

    - Would Carl like to create some?

- Website

  - It would be good to have a location where we can post resources that are not part of the official Framework, either created by us in between framework releases, or provided by others. For example: New media pack sample files, which we are not likely to complete in the next week; or the Ad Ticket panels mentioned above. ACTION UW to sort this.

  - QUESTION: Does Framework 3.5 R2 replace 3.5 R1? DECISION: YES. We will move 3.5 R1 to the archives and put 3.5 R2 in its place on the Download Latest page.

  - MP Usage PS release:

    - Put it on the Download Latest page

    - Move the bulk of the intro para about 3.5 R1 below the big Heading for 3.5 R1, thus freeing up space at the top

    - Add a link to (and single sentence about) the new MP Usage PS document above the red IMPORTANT paragraph. If more text is needed, can add a section for it lower down the page, beneath the two Framework download sections.

- Release Notes and website descriptions of the RC2 release package

  - ACTION: In Release Notes, add a mention of how this functionality builds on R1, so it incorporates the features that were described in R1.

  - In the website description of R2, include the features that were in R1 as part of the main description.

- AOB

- Project planning, next steps

  - New CV file from JI – EOD today. (JI)

  - MP and Bookings usage – Today (TS)

  - TS to distribute candidate text announcing the MP Usage PS release by EOD today –

    - Comments ASAP from JC and any other interested parties

  - New schema, Ref Spec and Samples (UW) either this evening or tomorrow

  - UW releases graphics etc. by EOD tomorrow

  - TS release RC 1 by his EOD on Friday

  - TS release MP PS by EOD Friday

  - MONDAY – Click test, schema validation (all samples), check the correct graphics are there, check any fixes I made since last week, esp. Bookings and MP documents

    - Responses by Monday or early Tuesday, please!

  - TS to prep website pages and text announcing R2 as necessary

    - Send to the team for review

  - Assign from Backlog

  - Timeline for the month

|  | Week 1 – March 18 | Week 2 – March 25 | Week 3 – April 1 | Week 4 – April 8 | Week 5/6 – April 21 |
| --- | --- | --- | --- | --- | --- |
| ACIA |  | implement all changes; ready for final review (JK) | Review and FINISH (JC) | PDF made |  |
| Ad Ticket | Almost complete | REVIEWED – MK and JI | Distributed to GWG Reverted docs to AS status FINISHED | Finished, AS version posted (JC) all material copied to master, PDFs made |  |
| Bookings Ref Spec |  |  | Finish all new material; ready for final review (UW) Final review (JC) | Review and FINISHED (JC) Copied to master; PDF made |  |
| Bookings Usage | Finish all new material; ready for final review (TS) |  | Review the new material (JC); update Configuration Checklist (JC) | Final Review (JC/TS) and FINISHED Copied to master; PDF made | Update to fix Daypart reference (TS) Copy to master and PDF |
| Bookings Samples | Test existing samples, update to work with current schema (BD) |  |  | Update existing samples to demonstrate multi-lingual per the Backlog (BD) Update Overview document (TS) Review and FINISH? Copied to master | Internal zip and link test (TS) |
| Bookings Graphics |  |  |  |  | Copy to master; link test |
| CVs |  | Finish all new material; ready for final review (JI) | Review “Purposes” (JK) | Finalize all content (JI) Regenerate artefacts (JI) D41 copied to master | D44 HTML copied to master |
| Ecom Usage | Finish all new material; ready for final review (JC) | Review new material (TS) | Final Review (UW) | Copied to master; PDF made |  |
| Envelope Samples |  |  |  | Copied to master | Internal zip and link test (TS) |
| Financials Ref Spec |  | Finish all new material; ready for final review (UW) | Review and FINISH (JC) | Copied to master; PDF made |  |
| Financials Usage |  | Finish any new material, ready for final review (TS) | Review and FINISH (JC) | Copied to master; PDF made |  |
| Financials Samples | Test existing samples, update to work with current schema (BD) |  | FINISHED | Copied to master | Internal zip and link test (TS) |
| Financials Graphics |  |  |  |  | Copy to master; link test |
| Framework Overview | (no changes) |  | (final decision whether to change it after all) | Updated to AD status (TS); PDF made |  |
| Framework Samples |  |  |  | Copied to master | Internal zip and link test (TS) |
| Glossary |  |  |  | Remove line numbers and re-publish (TS); PDF made |  |
| Materials Ref Spec | Finish all new material; ready for final review (JC) | Review and FINISH | FINISHED | Copied to master; PDF made |  |
| Materials Usage |  | Write the new material (backlog), ready for final review | Review (JI/MK) and FINISH | Copied to master; PDF made |  |
| Materials Samples | Test existing samples, update to work with current schema (BD) |  | FINISHED | Copied to master | Internal zip and link test (TS) |
| Materials Graphics |  |  |  |  | Copy to master; link test |
| Media Pack Ref Spec |  | Finish all new material; ready for final review | Review (TS) and FINISH |  | Update to correct RateCardRequest / Publication error (UW) Update to include AdditionalReferences (UW) Copy to master and PDF |
| Media Pack Usage |  |  | Draft all necessary new material (TS/UW) | Initial review (JI) | Finish, Polish, review and FINISH (UW/TS) Fix the page numbering; fix Daypart discussions (TS) Copy to master and PDF |
| Media Pack Samples | Test existing samples, update to work with current schema (BD) |  |  | Update existing samples to illustrate new features and then create new ones, per backlog (BD) Update Overview document (TS – no changes made) Copied to master | Internal zip and link test (TS) |
| Media pack Graphics |  |  |  |  | Copy to master; link test |
| Proof Ref Spec | Finish all new material; ready for final review (JC) |  | Review and FINISH (MK/JI) | Copied to master; PDF made |  |
| Proof Usage |  | Finish all new material; ready for final review (JC) | Review and FINISH (MK/JI) | Copied to master; PDF made |  |
| Proof Samples | Test existing samples, update to work with current schema |  | FINISHED | Copied to master | Internal zip and link test (TS) |
| Proof Graphics |  |  |  |  | Copy to master; link test |
| Quick Start Guide | Finish all new material; ready for final review (TS) | Review (JC) and FINISH | Accept changes (JC) | Copied to master; PDF made |  |
| Structured Ref Spec | Finish all new material; ready for final review (JC) |  | Review (TS) and FINISH | Copied to master; PDF made |  |
| Structured Usage |  |  | Finish all new material; ready for final review (JC) Review (TS) and FINISH | Copied to master; PDF made |  |
| Structured Samples | Test existing samples, update to work with current schema |  | Add Language (JC) Review (TS) FINISHED | Copied to master | Internal zip and link test (TS) |
| Structured Sample Vocabularies |  |  |  | Copied to master | Internal zip and link test (TS) |
| Structured Graphics |  |  |  |  | Copy to master; link test |
| Type Library Spec |  | Finish all new material (UW); review new material (JC/TS) | FINISHED (JC) | Copied to master; PDF made |  |
| Schemas |  |  |  |  | Update to add AdditionalServices to MP; also CV 44 (UW) Copy to master Internal zip and link test (TS) |
| Release Notes |  |  |  | First draft (TS) | Final (TS) – awaiting final review |
| ReadMe |  |  |  | Update links and version numbers (TS) (done except for links to internal zips) | Update description of this release (TS) Final review (JC) |
| Release Package |  |  |  | Create initial structure, except for internal zips (done awaiting open items) | Final testing |
| Website | Post the “Coming Soon” announcements (TS) |  |  |  | Enable separate download of MP Usage Enable download of new release package Enable future separate download of e.g. new samples Consider moving everything to adsml.org |

## Next Technical Working Group Meetings

| Date / Time | Location | Topics |
| --- | --- | --- |
| April 1 | Skype |  |
| April 8 | Skype |  |
| April 15 | Skype | QA activities |
| April 22 | Skype | Deadline for uploading |

## Appendices

## Appendix A: AdsML Code of Conduct

Copyright Acknowledgement: The AdsML Code of Conduct is based on the “OTA Code of Conduct”, Page ix of "OpenTravel™ Alliance Message Specifications – Publication 2001A", September 27, 2001, Copyright © 2001. OpenTravel™ Alliance, Inc.

“AdsML Code of Conduct

The AdsML Code of Conduct governs AdsML™ Consortium activities. A reading or reference to the AdsML Code of Conduct begins every AdsML activity, whether a meeting of the AdsML Consortium, AdsML Working Groups, or AdsML conference calls to resolve a technical issue. The AdsML Code of Conduct says:

Trade associations are perfectly lawful organizations. However, since a trade association is, by definition, an organization of competitors, AdsML Consortium members must take precautions to ensure that we do not engage in activities which can be interpreted as violating anti-trust or other unfair competition laws.

For any activity which is deemed to unreasonably restrain trade, AdsML, its members and individual representatives may be subject to severe legal penalties, regardless of our otherwise beneficial objectives. It is important to realize, therefore, that an action that may seem to make "good business sense" can injure competition and therefore be prohibited under the antitrust or unfair competition laws.

To ensure that we conduct all meetings and gatherings in strict compliance with any such laws and agreements in any part of the world, the AdsML Code of Conduct is to be distributed and/or read aloud at all such gatherings.

- There shall be no discussion of rates, fares, surcharges, conditions, terms or prices of services, allocating or sharing of customers, or refusing to deal with a particular supplier or class of suppliers. Neither serious nor flippant remarks about such subjects will be permitted.

- AdsML shall not issue recommendations about any of the above subjects or distribute to its members any publication concerning such matters. No discussions that directly or indirectly fix purchase or selling prices may take place.

- There shall be no discussions of members’ marketing, pricing or service plans.

- All AdsML related meetings shall be conducted in accordance with a previously prepared and distributed agenda.

- If you are uncomfortable about the direction that you believe a discussion is heading, you should say so promptly.

Members may have varying views about issues that AdsML deals with. They are encouraged to express themselves in AdsML activities. However, official AdsML communications to the public are the sole responsibility of the AdsML Consortium. To avoid creating confusion among the public, therefore, the Steering Committee must approve press releases and any other forms of official AdsML communications to the public before they are released.”

## Appendix B: Requirements Backlog

These are all candidate actions. The yellow-highlighted ones have been formally assigned and are in process; they can also be found in the Actions list. Any green-highlighted ones have been completed during the current cycle of work.

- ALL DOCUMENTS

  - In all documentation, change the URL in “Document Number and Location” from www.adsml-framework.org to www.adsml.org.

- Document Names and Identifiers

    - Many of the items in the To-Do list are out of date; we could cut it down

- Glossary

  - Turn off line numbers and recreate the PDF without them.

- IAB Guidance Document

  - Develop an IAB guidance document and samples

    - Primarily, how to convey the IAB message data in our format, and how their choreography aligns with (or relates to) ours

    - Put these in their own subdirectory in the release package

- Media Pack

  - Samples (UW/BD)

    - Make a new sample which includes at least one rate for Inserts and one rate for Interactive.

    - Update samples to reflect any changes made to the Charge/Discount Percentage Base.

    - If multi-lingual is implemented, update at least one sample to demonstrate

    - Update the overview documentation to reference any new samples capabilities

- Release Notes

  - Add to release notes that we are removing code Descriptions from the recommended elements for use of xsi:type to control the element values. Allowing people to restrict their values didn’t make sense anyway; why have descriptions be schema-validatable?

    - TS: ACTION: FIX THIS

  - Note the AdTicket PrintWidth vs. PrintFixedWidth mismatch (needs to be written by JC)

    - ASSIGN THIS FOR JUNE

- Website –

  - General

    - Start a process during the first half of the year to create a wish list of what types of information should be on the website. Prepare a list for consideration by the Board and possible future implementation.

    - Decide whether there is any way to use the business case slides that JK prepared four years ago, and if so, do it

    - Review all content and normalize use of terms like MediaPack vs. Media Pack, CampaignBrief vs. Campaign Brief, etc. (See for instance the Scope page where both are used.)

    - Teach Harald how to log in and update content

      - Members list

      - Membership application PDF (upload latest version)

    - Rework the Members page so that every company’s name is displayed in text and remove the bullets.

  - Home page

    - On the front page there’s a framework download, why not ask for their email address? (The download button is so prominent that they will overlook the place for registering with us.)

  - Implementation

    - Create a graphic for the Implementing AdsML page to visualize the steps in an AdsML project

    - Add references to projects for:

      - Papermule

      - Karkimedia

      - PubliGroupe

      - Others as identified by JK

    - Phone Consortium members and ask whether they’re aware of any implementations that we could mention on the website as Success Stories

## Appendix C: Actions, Future Actions, Issues, Completed Actions

Current Actions

| No | ACTION ON | DISCUSSION | STATUS/ Due by | RESOURCE |
| --- | --- | --- | --- | --- |
| Below here during late 2009 and Jan 2010 |  |  |  |  |
| 782 | Website | Obtain the adsml.com domain once it becomes available on May 21 | May 21 | TS |
| 784 | Website | Contact Karkimedia and see what we can reasonably say about them or reference from the website | ASARP | UW |
| Below here during Feb 25 2010 meeting continuation |  |  |  |  |
| 863 | Website | Create a graphic for the Implementing AdsML page to visualize the steps in an AdsML project | ASAP | TS/UW |
| Below here during March 2010 meeting(s) |  |  |  |  |
| 895 | Website | Check for and replace any remaining instances of adsml.rivcominc URLs. Also, change adsml.net to adsml.org across the entire site. | After UW has done near-term changes | TS |
| Below here during April 2010 meeting(s) |  |  |  |  |
| 933 | Website | Add a place for us to post resources that are not parts of the formal Framework – e.g. if we create some additional MP samples, or we get something from Carl Rambert | ASAP | UW |
| 945 | Website | Add a link to the Ad Codes page to “download latest ad codes”- link to the HTML and the schema, as well as instructions for what to do with the schema. Put any release notes here about the skyscraper. This would point to the latest, greatest Approved version. Consider whether also to put a similar link on the Download Latest change. PROBLEM HERE: We are worried about how to maintain this over time. If we link deeply into the release package it will be hard to remember to change the link, but if we upload a separate copy of the CV schema and HTML then we are likely to fail to update that, too. UW to decide what to do! | By the June release | UW/TS |
| 963 | Website | Create a lightweight mechanism to link to known issues, and populate it with the two that are in the backlog. (JC will send text for one of them.) | ASAP | UW |
| 694 | Website | Review the Backlog and implement as many of the backlog items as possible/relevant. | ASAP | UW |
| 695 | Email announcement | Announce this release to previous downloaders who left us their email address at the new website. | ASAP | TS |
| 696 | Email announcement | Announce this release to previous downloaders who left us their email addresses at the old website and say that if they still want to receive download emails they need to register on the new website, which also has an RSS feed | ASAP | TS |
| 697 | Email announcement | Announce this release to Yahoo subscribers and market the website and say this will be the last announcement to these groups | ASAP | TS |
| 698 | Ballot draft | Send draft of announcement and Ballot email to Harald | ASAP | TS |

Future Actions

| No | ACTION ON | DISCUSSION | STATUS | SOURCE |
| --- | --- | --- | --- | --- |
| FA-13 | ACIA | Add Contracts to the ACIA. |  |  |
| ## FA 25 | ## Proof of pub – source of appearance info | ## Provenance information we could add to appearanceinfo.base: ## Date/time on which the information was gathered ## System that generated it, e.g. “AdCheck version 3.1” ## Stage in the workflow, e.g. “Page-pairing” ## Location, e.g. a print site name |  | ## JK |
| ## FA 28 | ## Implementation support | ## ML to post a list of good Java developer support materials once the Wiki is available |  | ## ML |
| ## FA 29 | ## Envelope Schema | ## Consider burning the allowed values for the Action element in the History stack into the schema next time we are working on the Envelope |  | ## JC/UW |
| ## FA 30 | ## Additional Services | ## Remove deprecated adsml-bo:AdditionalServices once we reach Framework 3.5 or higher |  | ## TWG Jan 08 |
| ## FA 33 | ## Barter Ads | ## Decide how to deal with barter ads and document the results. |  | ## JK |
| FA 35 | MP Samples | Create an MP Request sample using the filter mechanism |  | TWG April 10 |
| ## FA 36 | ## Release Package – Requirements | ## Add the original AdsML 1.0 requirements to the requirements section of the release package. The document can be found in the AdsML 1.0 zip. |  | ## JC |
| ## FA 37 | ## ACIA | ## Fix the following: ## Editor ‘JJK’ appears in the Change History -> ‘JK’ ## Ugly page breaks in section 3.3.2 and 3.3.3 (and a few other places, headings should have “keep with next” property set I think) |  | ## UW |
| ## FA 38 | ## Ad Ticket | ## The Print Fixed Area property in the Production metadata has been incorrectly implemented as ‘PrintArea’. To rename the element to ‘PrintFixedArea’ would not be a backwards compatible change, and so the errata will not be corrected until the next major version upgrade to AdTicket. |  | ## JC April 2010 |

Actions completed or closed since the March 2010 meetings

| No | ACTION ON | DISCUSSION | STATUS/ Due by | RESOURCE |
| --- | --- | --- | --- | --- |
| 870 | Bookings, Financials and Type Library reference specs | Bring these up to date, write all necessary new material | Done | UW |
| 873 | Ad Ticket liaison | After the work is done, but before releasing the Framework, JC to inform GWG that we’ve made changes and give them a chance to respond | Done | JC |
| 883 | ACIA | Remove the out of date To-Do section | Done | JK |
| 884 | ACIA | Put a space in “Rate Card” and “Media Pack” | Done | JK |
| 885 | Bookings Usage | Consider resequencing the sections in chapters 5 and 6 according to a more logical sequence – alphabetical? | DONE | TS |
| 907 | Structured Descriptions Ref Spec | Final review | Done | TS |
| 908 | Structured Descriptions Usage | Finish any new material, ready for final review | Done | JC |
| 909 | Structured Descriptions Samples | Final review | Done | TS |
| 911 | Email addresses in specs | Check all specifications, find where JI’s email address appears, identify instances to be changed to his Earthlink address. | Closed | JI |
| 912 | Financials Spec | During review process, check against backlog to make sure that everything we thought of was done | Done | JC |
| 913 | Structured Descriptions Sample | Add Language value to the header section of each sample, and change the AdsML version | Done | JC |
| 915 | ACIA | Review and finish | Done | JC |
| 916 | Ad Ticket | Distribute to the GWG et al | Done | JC |
| 919 | Ecom Usage | Final review, accept changes | CLOSED | UW |
| 920 | Structured Descriptions Samples | Add Language to the intro page of each sample, then send to TS for final review | Done | JC |
| 921 | Financials Ref Spec | Final review, accept changes | Done | JC |
| 922 | Financials usage | Final review, accept changes | Done | JC |
| 923 | Materials usage | Final review, accept changes | Done | JI, MK |
| 924 | Media Pack Ref Spec | Final review, accept changes | Done | TS |
| 926 | Proof Usage and Ref Spec | Final review, accept changes | Done | MK/JI |
| 927 | QSG | Accept changes | Done | JC |
| 928 | Structured Usage | Finish new material, ready for final review | Done | JC |
| 929 | Structured Usage and Ref Spec | Final review, accept changes | Done | TS |
| 910 | Bookings reference spec | Final review, accept changes | Closed, dupe | JC |
| 854 | All Schemas | Update the schema version metadata across all the schema files | Done | JC |
| 894 | Website | Take a good backup | Done | TS |
| 899 | Bookings Usage | Add Internationalization to Configuration Checklist; finalize and upload | Done | JC |
| 900 | Bookings Samples | Update existing samples to demonstrate multi-lingual per the Backlog; also update their Overview document | Done | BD |
| 914 | CVs – Purposes | Review the “Purposes” in the CVs list against our Usage and Spec docs to (attempt to) ensure that the descriptions are as useful and accurate as reasonably possible. | Done | JK |
| 917 | Ad Ticket | Revert docs to AS status and upload final package | Done | JC |
| 886 | Bookings Reference Spec | Document the fact of the removal of adsml-bo:AdditionalServices (in the change log?) | CLOSED – it is listed in Usage | JC/TS |
| 918 | Bookings Ref Spec | Final review, accept changes | Closed – previous version is final | JC |
| 925 | Media Pack Samples | Update existing samples to illustrate new features and then create new ones, per backlog – IF TIME | Done | BD |
| 930 | Media Pack Usage | REVIEW and comment on the “how to” sections of MP Usage | Done | JI |
| 931 | MP Usage | Upload a copy for JI to review, and inform him | Done | TS |
| 932 | MP Usage | Send latest version to TS so he can work on it over the weekend | Done | UW |
| 934 | Bookings Schema and Ref Spec | Make capping adsml:description repeatable and document same in Ref Spec | Done | UW |
| 936 | Release File Set | Set up master file structure, populate with all new materials | Done | TS |
| 942 | Release Notes | Write a Release Note about how the Skyscraper value has been removed because it should have been an ad size – People needing this can either extend their local copy of the CVs or continue using an earlier release of them | Done | TS |
| FA 32 | CVs | Add an Ad Type value of “Cinema” | DONE |  |
| FA 34 | ACIA and Quick Start Guide | Put a space in “Rate Card” and “Media Pack” in the ACIA when we next edit them | DONE |  |
| 905 | Media Pack Usage | Draft all necessary new material | Done | TS/UW |
| 935 | Release Notes | Draft these, circulate for initial review | Done | TS |
| 938 | Release packaging | Once the textual docs are finished, move source docs to the archive | Done | TS |
| 940 | Media Pack Schema | Update to correct the RateCardRequest / Publication error, per emails between TS, UW and JC | Done | UW |
| 941 | Media Pack Reference Spec | Update to correct the RateCardRequest / Publication error | Done | UW |
| 944 | QA | TS to upload current release package to WIKI, JI and JC to do an initial test | Done | TS |
| 947 | CVs | Create a CV for StatisticsType in Media Pack with “Proposed” status and a partial set of values: • Audience • Circulation • Distribution • Households • Readership | Done | JI |
| 948 | CVs | Add value “Expired” to the Rate Card Type CV, also put a space in the name “Rate Card” in its title (but not in the xml element names) | Done | JI |
| 949 | CVs | Update the Statuses as described in the April 8 Minutes | Done | JI |
| 950 | CVs | Circulate a new file with all schema changes made by EOD today | Done | JI |
| 951 | Ratecard Withdrawal message | Review the Ratecard Request message and relevant documentation after UW distributes updated schemas, notify if any issues | Done | JC, BD |
| 952 | Release package | Zip and upload the current WIP release package to either the Wiki or CNet’s drop box | Done | TS |
| 953 | Release Package QA | Review and click-test the readme in the WIP release package. Note that internal zips are not present and the graphics are old files with new names. | Done | JC, BD |
| 937 | Schema graphics | Once schemas are final, generate graphics | Done | UW |
| 939 | Release Packaging | Once source docs have moved to archive, create nested zips | Done | TS |
| 946 | Website | Revise the download page to be able to download MP Usage PS version separately – think about this as a precedent for future materials like new samples; create a standalone page that can be divided into sections? | Done | TS/UW |
| 954 | MP Usage | Fix the page numbering so it matches the PDF Add a yellow note about Dayparts per the April 15 minutes Add a non-yellow note at the bottom of the Daypart FAQs about how trading partners need to agree on their text and meaning. Re-gen and PDF; send to JC for quick review? | Done | TS |
| 955 | MP Schema | Add the Auxiliary References structure as described in the minutes of April 15 | Done | UW |
| 956 | MP Reference Spec | Update to reflect the Auxiliary References | Done | UW |
| 957 | MP Samples | Update to reflect the Auxiliary References | Done | UW |
| 958 | CVs | Update the color type CV per the decisions in the April 15 meeting | Done | JI |
| 959 | Bookings Usage | Fix the reference to Dayparts so it parallels what we have elsewhere; add a yellow Note as described in the April 15 minutes. PDF and republish; send to JC for quick review? | Done | TS |
| 960 | Release Notes | Add a mention of how this functionality builds on R1, so it incorporates the features that were described in R1 | Done | TS |
| 961 | Website announcement | Distribute candidate text announcing the release of MP Usage PS | Done | TS |
| 962 | Website announcement | Distribute candidate text announcing the release of Framework 3.5 R2 | Done | TS |

## Appendix E: Project Management Checklist (2009 version, retained to serve as a basis for the 2010 checklist once we are ready)

Checklist:

Last revised: May 20 2009

| ID | Task | Next milestone | Notes | Team |
| --- | --- | --- | --- | --- |
| a | Documentation and Procedures |  |  |  |
| a.1 | QA of the full updated schema suite | June 10 | Need to ensure that we have made the right changes in all the schemas Need to validate all samples against the two or three commonly used parsers | TS/JC/UW |
| a.2 | Ecom Usage | June 10 | Decide what needs to be done during the May meeting |  |
| a.3 | Document how to do profiles |  | Low priority |  |
| b | Bookings |  |  |  |
| b.1a | FRAMEWORK SCHEMA |  |  |  |
| b.1 | Schema | DONE | Updated strawman |  |
| b.2 | Specifications | 10 June | Final |  |
| b.3 | Samples | Final samples due 3 June | Final |  |
| b.4 | Usage | 10 June | Final |  |
| b.5 | IAB documentation | 17 June | Readme - Final |  |
| b.6 | IAB samples | Done |  |  |
| c | Schema Architecture and Controlled Vocabularies |  |  |  |
| c.2 | CVs | 3 June | Finalize if samples require changes, otherwise DONE | JI |
| c.4 | Classification code CVs | on hold |  |  |
| d | Materials Delivery / Materials Management |  |  |  |
| d.1 | Schema | DONE | Final |  |
| d.1a | Specifications | 10 June | Final |  |
| d.2 | Samples | Final samples due 3 June | Final |  |
| d.3 | Usage | 10 June | Final |  |
| d.5 | Interactive requirements? |  | Consider this in a later round of work |  |
| d.6 |  |  |  |  |
| e | Proof of Publication |  |  |  |
| e.2 | Schema | DONE | Final | JC |
| e.3 | Specification | 10 June | Final | JC |
| e.4 | Samples | Final samples due 3 June | Final | JC |
| e.5 | Usage | 10 June | Final | JC |
| e.6 | Interactive requirements? |  | Consider this in a later round of work | JC |
| f | Financials |  |  |  |
| f.2 | Schema | DONE | Final | UW |
| f.5 | Specifications | 10 June | Final | TS |
| f.6 | Samples | Final samples due 3 June | Final | UW |
| f.7 | Usage | 10 June | Final | TS |
| f.8. | Interactive requirements? |  | Consider this in a later round of work | UW |
| g | Framework and Requirements Docs |  |  |  |
| g.1 | Glossary | ? | Update to match current thinking and move to the new Wiki – then remove from the Framework? |  |
| g.2 | ACIA | 10 June | Final with Metadata | TS |
| g.3 | Ecom Usage | 10 June | Final | TS |
| g.4 | Framework Overview, Vision and related docs | 10 June | Final | TS |
| h | TPA |  |  |  |
| h.1 | TPA framework guidelines |  |  |  |
| i | Ad Ticket Schema and Panels |  |  |  |
| i.1 | Updated Schema and Spec | 3 June | Waiting for naming response from the GWG | JC |
| i.2 | Update our existing panel implementation if we add elements to the schema | 10 June | JI will do this for us because he’s a prince | JI |
| j | Envelope |  |  |  |
|  | (no known required actions) |  |  |  |
| k | Structured Descriptions |  |  |  |
|  | (no known required actions) | ? |  |  |
| L | Implementation Support |  |  |  |
| l.1 | WIKI |  |  |  |
| l.2 | Implementers Forum |  |  |  |
| l.10 | Structured descriptions transformation tools |  |  |  |
| l.12 | Website for uploading samples and getting comments on them | once Wiki is available |  |  |

## Appendix E: AdsML Development Roadmap

### Planned Framework Releases through June 2010

Table listing expected releases of the AdsML Framework and their primary components. Status information is current as of January 2010.

| Release Date | Main components | Notes |
| --- | --- | --- |
| April 2010 | - Media Pack Usage 1.0 PS | Proposed Specification must be released by mid April in order to allow for two months of public review |
| June 30 2010 | - Bookings 2.5 AS - Materials 2.5 AS - Financials 1.5 AS - Proof of Publication 1.5 AS - Media Pack 1.0 AS - ACIA 3.5 AS | Framework 3.5, R2 All specifications are expected to have Approved status |

## Appendix F: Known projects (proof of concept, pilot and production)

Last revised: September 2007

| Project / Region | Description | Contact | Notes / Status |
| --- | --- | --- | --- |
| Karkimedia – Finland | Sales infrastructure connecting media agencies and newspapers using AdsML Envelope, AdConnexion | John Charles | In production, 10,000 orders/month. Planning to use AdsML Materials Delivery in next major upgrade |
| Ebiz for Media / newspapers – USA | Proof of concept project using the same subset of AdsMLBookings that will be used by Ebiz for Magazines. | Alan Leverenz | (Vio AdSend is planning to use the ebiz booking subset for all of their implementations.) |
| Ebiz for Media / magazines – USA | Proof of concept project using a subset of AdsMLBookings that they are defining | Alan Darling | This project is in the design phase, will use AdsML Bookings 2.0, and has requested a cut-down implementation version of the schema from us. |
| AdFast – UK | Artwork Delivery production project to use Materials Delivery and Bookings | Rob Fogwill | Phase 1 went live, delivered over 1 million ads using AdMaterials by now, now working on phase 2. |
| Independent newspapers – UK | Outsourcing ad production using a subset of an earlier draft of AdsMLBookings as if it were a production order. The return of the materials is done by QuickCut with their proprietary metadata wrapper. | Mike Hoy | In production since spring 2006. Achieving very high levels of matching of returned materials to their bookings. |
| LA Times – USA | Outsourcing of ad production using homegrown Production Order and standard Materials Delivery messages | Ross Crowley | In production |
| LA Times – USA | Is using Bookings for internal integration between booking and production systems, including newspapermagazine and Inserts. | Ross Crowley | In production since December 2006. |
| London area pilot | Using AdsMLEnvelope and IfraAdConnexion to delivery classified ads to a newspaper | Tony Stewart | Finished in 2006. |
| NAA-sponsored pilot – USA | Using AdsMLBookings to transmit orders for ROP ads. | John Iobst | Startup meetings. |
| PubliGroupe - Switzerland | Significant use of the entire AdsML suite of standards. See CRo’s slide show. | Christian Rohrbach | In production and constantly growing. |
| DAF – Denmark industry-wide project | A project between major buyers and newspapers to use AdsMLBookings and Financials for e-commerce. | Claus Tummler | Planning to go live 1 January 2008. |